## Slide 1
NUS
National University of Singapore
Challenges Faced & How We Overcame Them
Dataset · Feature Engineering · Model Evaluation · Scope & Design
© Copyright National University of Singapore. All Rights Reserved.
4 categories of project challenges encountered across data, modelling, evaluation and scope
Dataset Challenges
⚠ Severe class imbalance (57% majority)
⚠ Activity labels all null in dataset
⚠ Inconsistent resolutions & platform names
⚠ Missing / corrupt video files
Feature Engineering Challenges
⚠ Feature dimensions: 150 → 1,391 dims
⚠ v3 trained on 8-class subset only
⚠ Multimodal feature alignment
⚠ Scaler must match train/inference
Model & Evaluation Challenges
⚠ DL overfitting on 277 tasks
⚠ Evaluation leakage (frame vs task split)
⚠ Class imbalance in cross-validation
⚠ Baseline comparison methodology
Scope & Design Challenges
⚠ Initial scope too broad (13+ models)
⚠ Multimodal fusion strategy selection
⚠ Train vs inference pipeline separation
⚠ Research question to model mapping
All challenges resolved — MVP delivered on time · F1 Macro 0.884 · 3 research questions answered · presented Oct 30
© Copyright National University of Singapore. All Rights Reserved.

## Slide 2
NUS
National University of Singapore
Dataset Challenges
Class imbalance · null activity labels · data quality quirks
© Copyright National University of Singapore. All Rights Reserved.
Challenge 1 — Severe Class Imbalance
Problem
VSCode = 38%, OpenShot = 27% of all 277 tasks. Naive model predicts majority always → Accuracy 38% but F1 Macro ≈ 0.05. Some classes had fewer than 10 training samples.
Root Cause
VideoCUA dataset reflects real-world tool usage frequency — common tools dominate. Dataset is not class-balanced by design.
Solution
class_weight='balanced' in all sklearn classifiers (auto-adjusts sample weights). Macro-F1 as primary metric. Stratified split at task level — not frame level.
Outcome
F1 Macro improved from 0.05 (naive) to 0.841 (Random Forest). All classes represented fairly in evaluation.
Challenge 2 — Activity Labels All Null in Dataset
Problem
The 'activity' field is null in every row of video2knowledge_labels.jsonl. The dataset provides task instructions but no higher-level activity categories.
Root Cause
VideoCUA is a task-completion dataset, not an activity-classification dataset. Activity mapping was never part of the original annotation.
Solution
Defined our own app → activity mapping: VSCode → software_development, OpenShot → media_editing, draw.io → diagram_design, Chromium/Firefox → web_browsing, Bash → terminal_ops, etc.
Outcome
8 activity classes created and used as classification target across all models. Mapping documented in app/data_pipeline/labeling/.
Challenge 3 — Inconsistent Resolutions, FPS & Platform Names Across Dataset
Problem
7 different resolutions (1920×1008 to 2940×1912 Retina), mixed FPS (29.97 / 30 / 60 fps), inconsistent platform names (OpenShot / OPENSHOT / Openshot, Draw.io vs draw.io). Duration ranges 3.7 s to 117 s.
Root Cause
VideoCUA was captured across multiple machines and operating systems. No normalisation was applied during export. Platform names were entered manually per recording.
Solution
Added normalisation step in feature extractor: resize all frames to 1920×1080, resample to 30 fps. Canonical platform map in config.py. Duration outliers (< 5 s) flagged and skipped.
Outcome
Uniform feature extraction pipeline across all 277 tasks. EfficientNet-B0 receives consistent 224×224 input. Feature vectors are directly comparable across apps.
© Copyright National University of Singapore. All Rights Reserved.

## Slide 3
NUS
National University of Singapore
Feature Engineering Challenges
Feature dimension evolution · dataset version mismatch · multimodal alignment
© Copyright National University of Singapore. All Rights Reserved.
Challenge 4 — Feature Dimension Evolution: 150-dim → 1,391-dim
Problem
v2 pipeline used 150-dim HOG + basic bag-of-words OCR features. Upgrading to EfficientNet-B0 CNN (512) + EasyOCR TF-IDF (512) + YOLO UI detection (256) + Interaction log stats (111) = 1,391 dims. All v2 saved models broke.
Root Cause
Saved .pkl files encode the input feature shape at training time. A model trained on 150-dim features raises ValueError when given 1,391-dim input at inference.
Solution
Versioned model artifacts: models/v2/ → models/v3/. Feature extraction controlled by FEATURE_BACKEND env var. All 13 classifiers and scaler.pkl retrained on 1,391-dim v3 features. S3 bucket versioned (models/v3/).
Outcome
v3b models: F1 Macro 0.884 (vs 0.51 in v2) — 73% improvement. Richer features capture visual layout, text content, UI widgets and user behaviour simultaneously.
Challenge 5 — Training Set vs Full Dataset Scope Mismatch
Problem
v3 models trained on 8-class DevOps subset (277 tasks: git, docker, kubernetes...). Full VideoCUA has 9,555 tasks across 139 platforms and 16+ activity classes — unseen at training time.
Root Cause
Training was completed on the local dataset before full VideoCUA was made available. ACTIVITY_LABELS in config.py was expanded after v3 training.
Solution
For Oct 30 demo: v3 models remain valid — all demo videos are DevOps-themed. v4 roadmap: retrain on full 9,514 valid tasks with 16-class labels using expanded feature pipeline.
Outcome
Demo delivered successfully with v3 (F1 0.884). v4 training plan documented. Clear separation between current results and future scope.
Challenge 6 — 41 Missing / Corrupt Videos in Full Dataset
Problem
41 of 9,555 task directories have no video.mp4 or a corrupt file. Training loop crashed on the first missing file, halting the entire pipeline.
Root Cause
VideoCUA export process failed silently for some tasks. video_metadata.json shows can_be_loaded: false — these tasks were never flagged during download.
Solution
Loader checks video_metadata.json before extraction. Tasks with can_be_loaded=false are logged and skipped gracefully. Missing files listed in missing_videos.log for audit.
Outcome
9,514 valid tasks load cleanly. Training completes without interruption. Audit log available for dataset quality reporting.
© Copyright National University of Singapore. All Rights Reserved.

## Slide 4
NUS
National University of Singapore
Model & Evaluation Challenges
Overfitting on small dataset · evaluation leakage · cross-validation strategy
© Copyright National University of Singapore. All Rights Reserved.
Challenge 7 — Deep Learning Overfitting on 277 Tasks
Problem
MLP, LSTM and Transformer achieved 95%+ training accuracy but only 80% test accuracy — a 15% generalisation gap. MLP has 846K parameters trained on only 222 samples (80% of 277 tasks).
Root Cause
277 tasks is severely under-parameterised for deep learning. High-capacity models memorise training samples instead of learning generalisable patterns. No regularisation in initial design.
Solution
Added Dropout (p=0.3) and L2 weight decay to MLP/LSTM/Transformer. Early stopping on validation loss (patience=10). Ensemble methods (Voting, Stacking) reduce variance by combining weak learners.
Outcome
Generalisation gap reduced to ~5%. Key RQ1 finding: classical ML (RF F1 0.841) ≈ deep MLP (0.798) on small dataset — feature engineering more impactful than model capacity.
Challenge 8 — Evaluation Leakage Risk (Frame-level Split)
Problem
Splitting at the frame or segment level would allow frames from the same video recording to appear in both train and test sets — inflating accuracy by up to 20%.
Root Cause
Each task video produces many segments. A naive random split ignores which video each segment came from, causing data leakage between train and test.
Solution
Strict video-level (task-level) split: all segments from one recording stay together. StratifiedGroupKFold with group=task_id ensures no task appears in both train and validation folds.
Outcome
Honest, leakage-free evaluation. Results generalise to unseen recordings. Methodology consistent with academic standards for video activity recognition.
Challenge 9 — No Existing Baseline on VideoCUA Dataset
Problem
No published F1 scores for activity classification on the VideoCUA / CUA-Suite dataset. Could not compare results against prior work — a required evaluation element in the proposal.
Root Cause
VideoCUA is a recently released dataset (2024). Most existing benchmarks target video activity recognition on Kinetics/UCF-101, not screen-recording desktop tasks.
Solution
Established our own baseline hierarchy: random classifier (F1 0.05) → majority class (F1 0.12) → single-modality SVM (F1 0.72) → best classical (RF 0.841) → ensemble (0.884). Cross-validate with 5-fold StratifiedGroupKFold.
Outcome
Internal baseline ladder provides meaningful comparison. Ablation study quantifies each modality's contribution. Results are reproducible and self-contained.
© Copyright National University of Singapore. All Rights Reserved.

## Slide 5
NUS
National University of Singapore
Scope & Design Challenges
Scope management · multimodal fusion strategy · train vs inference separation
© Copyright National University of Singapore. All Rights Reserved.
Challenge 10 — Initial Scope Too Broad for One Semester
Problem
Initial design: 13+ classifiers across 4 levels (interaction evidence → activity recognition → workflow recognition → LLM knowledge generation). Rigorous evaluation of all models within one semester was infeasible.
Root Cause
Ambitious proposal covered the full research pipeline end-to-end. Breadth was prioritised over depth in the initial plan, making it hard to demonstrate rigorous results for each model.
Solution
With valuable mentor guidance, narrowed to an MVP: 6 representative models (1-2 per tier), activity classification only. Workflow recognition and LLM generation moved to future work. Each of the 6 models directly answers a research question.
Outcome
Deeper, more rigorous evaluation: per-class metrics, confusion matrices, modality ablation, ROC-AUC. F1 Macro 0.884. All 3 RQs answered clearly. Presented Oct 30 on schedule.
Challenge 11 — Designing the Multimodal Fusion Strategy
Problem
4 modalities (visual, OCR text, YOLO UI detection, interaction logs) → how to combine? Early fusion (concatenate features) loses per-modality signal; late fusion adds complexity.
Root Cause
Each modality has different strengths per class: OCR best for git_operations, Visual best for media_editing, Interaction best for terminal_ops. A single concatenated vector treats all equally.
Solution
Late fusion: each modality trains its own classifier branch (RF/SVM/DT/NB). Branch outputs (n, 8) stacked → meta_X (n, 32). Logistic Regression meta-learner learns per-modality trust weights.
Outcome
Late Fusion F1 0.861 vs best single modality ~0.78 (+10%). Modality ablation confirms each branch contributes differently per class — validates multimodal design.
Challenge 12 — Conflated Training and Inference Pipelines
Problem
Initial architecture diagram mixed training and inference in a single flow. The presentation showed one pipeline that served both purposes — confusing for the audience and technically incorrect.
Root Cause
Early design focused on the end-to-end data flow without distinguishing the offline training phase from the real-time inference phase. Both use the same feature extractor but differ in output.
Solution
Split into two explicit diagrams: Training: dataset → feature extraction → fit() → .pkl + scaler.pkl → S3. Inference: video → feature extraction → load .pkl → predict() → activity class.
Outcome
Architecture clarity improved. Audience can follow each pipeline independently. Train/inference separation is now a key slide in the Oct 30 presentation.
12 project challenges → 12 solutions → MVP delivered on time · F1 Macro 0.884 · All 3 RQs answered · Presented Oct 30
© Copyright National University of Singapore. All Rights Reserved.